Work division Report

PROCP TEAMS

# Group Members

Group Leader:

Name:

Student number:

Member

Name: Alessandro Sandor

Student Number: 2879964

Name :Dholon Akter

Student Number:3047040

Name :Fahim Mahmud

Student Number:2936968

Name: GANG FERDINAND DINGA

Student Number :3216861

Contents

[Week1 3](#_Toc5723659)

[Week2 3](#_Toc5723660)

[Week3 3](#_Toc5723661)

[Week4 4](#_Toc5723662)

[Week5 4](#_Toc5723663)

[Week6 4](#_Toc5723664)

[Week7 5](#_Toc5723665)

[Week8 5](#_Toc5723666)

# First Period

Kick-Off Phase

# Week1

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |  |
| Project Plan(first version) | GANG FERDINAND DINGA | 09-02-2019 | completed |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

# Week2

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Project plan(2nd version) | Everyone | 18-02-2019 | completed |
| Research | Everyone | 18-02-019 | completed |
| Sketches of City plan | Everyone | 20-02-2019 | completed |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# Week3

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Use Cases, ORM | Dholon Akter |  | Completed |
| Design Diagram | Sandro |  | Completed |
| User Interface | Fredi , fahim |  | Completed |
| Application | Alex |  | Completed |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# 

# Week4

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be  completed | Completed |
| Use Case Diagram | Fredi |  | Completed |
| Design Diagram | Everyone |  | Completed |
| Application | Everyone |  | Completed |
| User Interface | Fredi,Fahim |  | Completed |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# Week5

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Application | Alex |  | Completed |
| User Interface | Fahim |  | Completed |
| Use cases | Dholon Akter |  | Completed |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# Week6

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| User Interface | Fahim |  | Completed |
| Application | Alex |  | Completed |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# 

# Week7

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Dholon Akter |  | Completed |
| Application | Alex |  | Completed |
| User Interface | Fahim |  | Completed |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# Week8

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Dholon Akter |  | Completed |
| User Interface | Fredi |  | Completed |
| Application | Alex |  | Completed |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# Week9

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Sandro |  | Completed |
| User Interface | FAHIM |  | Completed |
| Application | Alex,Dholon |  | Completed |
| Presentation | Fredi |  | Completed |
|  |  |  |  |
|  |  |  |  |

# Week 10

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Sandro |  | Completed |
| User Interface | FAHIM |  | Completed |
| Application | Alex,Dholon |  | Completed |
| Presentation | Fredi |  | Completed |
|  |  |  |  |
|  |  |  |  |

# Total Hours spend in the First Period

|  |  |
| --- | --- |
| Members Name | Hours Spend |
| DHOLON AKTER | 80 |
| GANG FERDINAND DINGA | 90 |
| Alex | 80 |
| Sandro | 80 |
| Fahim | 80 |
|  |  |
|  |  |

# Calibration Session

# Week1

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Sandro |  | Completed |
| User Interface | FAHIM |  | Completed |
| Application | Alex,Dholon |  | Completed |
| Presentation | Fredi |  | Completed |
|  |  |  |  |
|  |  |  |  |

# 

# Iteration 2 to 4

## Week 2

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Sandro |  | Completed |
| User Interface | FAHIM |  | Completed |
| Application | Alex,Dholon |  | Completed |
| Presentation | Fredi |  | Completed |
|  |  |  |  |
|  |  |  |  |

# 

# Week 3

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Sandro |  | Completed |
| User Interface | FAHIM |  | Completed |
| Application | Alex,Dholon |  | Completed |
| Presentation | Fredi |  | Completed |
|  |  |  |  |
|  |  |  |  |

# Week 4

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Sandro |  | Completed |
| User Interface, Application | FAHIM |  | Completed |
| Application | Alex,Dholon |  | Completed |
| Presentation | Fredi |  | Completed |
|  |  |  |  |
|  |  |  |  |

# Total Hours Spend for Iteration 2

|  |  |
| --- | --- |
| Members Name | Hours Spend |
| DHOLON AKTER | 80 |
| GANG FERDINAND DINGA | 90 |
| Alex | 80 |
| Sandro | 80 |
| Fahim | 80 |
|  |  |
|  |  |

# Iteration 3

# Week 5

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Sandro |  | Completed |
| User Interface, Documentation | FAHIM |  | Completed |
| Application | Alex,Dholon |  | Completed |
| Presentation | Fredi |  | Completed |
|  |  |  |  |
|  |  |  |  |

# Week 6

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Sandro |  | Completed |
| Documentation | FAHIM |  | Completed |
| Application | Alex,Dholon |  | Completed |
| Presentation | Fredi |  | Completed |
|  |  |  |  |
|  |  |  |  |

# 

# Week 7

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Sandro |  | Completed |
| User Interface | FAHIM |  | Completed |
| Application | Alex,Dholon |  | Completed |
| Presentation | Fredi |  | Completed |
|  |  |  |  |
|  |  |  |  |

# Total Hours Spend For Iteration 3

|  |  |
| --- | --- |
| Members Name | Hours Spend |
| DHOLON AKTER |  |
| GANG FERDINAND DINGA |  |
| Alex |  |
| Sandro |  |
| Fahim | 74 |
|  |  |
|  |  |

# END PHASE

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Sandro |  | Completed |
| User Interface, Documentation | FAHIM |  | Completed |
| Application | Alex,Dholon |  | Completed |
| Presentation | Fredi |  | Completed |
|  |  |  |  |
|  |  |  |  |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Documentation | Dholon Akter |  | Completed |
| Use Cases | Sandro |  | Completed |
| User Interface | FAHIM |  | Completed |
| Application | Alex,Dholon, Fahim |  | Completed |
| Presentation | Fredi |  | Completed |
|  |  |  |  |
|  |  |  |  |

# Total Hours Spend For this project

|  |  |
| --- | --- |
| Members Name | Hours Spend |
| DHOLON AKTER | 80 |
| GANG FERDINAND DINGA | 90 |
| Alex | 80 |
| Sandro | 80 |
| Fahim | 80 |
|  |  |
|  |  |