Work division Report

PROCP TEAMS

# Group Members

Group Leader:

Name:

Student number:

Members

Name: Alessandro Sandor

Student Number: 2879964

Name :Dholon Akter

Student Number:3047040

Name :Fahim Mahmud

Student Number:2936968

Name: GANG FERDINAND DINGA

Student Number :3216861

Contents

[Group Members 1](#_Toc11040642)

[First Period 3](#_Toc11040643)

[*Kick-Off Phase* 3](#_Toc11040644)

[*Initial Phase* 3](#_Toc11040645)

[*Iteration 1* 4](#_Toc11040646)

[*Total Hours spend in the First Iteration* 4](#_Toc11040647)

[*Calibration Session* 5](#_Toc11040648)

[Week1 5](#_Toc11040649)

[*Iteration 2* 5](#_Toc11040650)

[*Total Hours spend in the second Iteration* 6](#_Toc11040651)

[*Iteration 3* 6](#_Toc11040652)

[*Total Hours spend in the third Iteration* 7](#_Toc11040653)

[*End Phase* 7](#_Toc11040654)

[*Total Hours spend in the Project* 8](#_Toc11040655)

# First Period

## *Kick-Off Phase*

Week 1 & Week 2

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Weeks | Tasks | Work assigned to member | Expected time to be completed | Completed |
| Week 1 | Research of Application | Everyone | 09-02-2019 | Completed |
| Week 1 | Create draft of project paln | Ganf Fredinad Dinga | 15-02-2019 | Completed |
| Week 2 | Create concept of URS | Dholon Akter | 18-02-2019 | Completed |
| Week 2 | Final version of Project Plan | Everyone | 22-02-2019 | Completed |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

# *Initial Phase*

Week 3 & Week 4

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Weeks | Tasks | Work assigned to member | Expected time to be completed | Completed |
| Week 3 | Use Cases & ORM | Dholon Akter | 03-03-2019 | Completed |
| Week 3 | Design Diagram | Sandro | 15-03-2019 | Completed |
| Week 3 | Create concept of URS | Dholon Akter | 22-03-2019 | Completed |
| Week 3 | Create concept of URS | Dholon Akter | 1-04-2019 | Completed |
| Week 4 | Use Case Diagram | Fredi | 5-04-2019 | Completed |
| Week 4 | Application | Everyone | 10-04-2019 | Completed |
| Week 4 | User Interface | Fredi and Fahim | 15-04-2019 | Completed |

# 

# *Iteration 1*

Week 5- 10

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Weeks | Tasks | Work assigned to member | Expected time to be completed | Completed |
| Week 5 | URS | Dholon Akter | 19-04-2019 | Completed |
| Week 5 | Updated URS | Dholon Akter | 22-04-2019 | Completed |
| Week 5 | Application | Everyone | 29-02-2019 | Completed |
| Week 6 | Class Diagram | Dholon Akter | 1-05-2019 | Completed |
| Week 6 | Use Case Diagram | Fredi | 1-05-2019 | Completed |
| Week 6 | Application | Everyone | 3-05-2019 | Completed |
| Week 6 | User Interface | Fahim | 5-05-2019 | Completed |
| Week 6 | Documentation | Dholon Akter | 6-05-2019 | Completed |
| Week 7 | Car moving in Application | Fahim | 16-05-2019 | Completed |
| Week 7 | Traffic lights | Alex & Dholon | 22-05-2019 | Completed |
| Week 8 | Presentation | Fredi | 27-05-2019 | Completed |
| Week 9 | Proof of concept of Application | Everyone | 29-05-2019 | Completed |

# *Total Hours spend in the First Iteration*

# 

|  |  |
| --- | --- |
| Members Name | Hours Spend |
| DHOLON AKTER | 80 |
| GANG FERDINAND DINGA | 90 |
| Alex | 80 |
| Sandro | 80 |
| Fahim | 80 |
|  |  |
|  |  |

# 

# *Calibration Session*

# Week1

|  |  |  |  |
| --- | --- | --- | --- |
| Tasks | Work assigned to member | Expected time to be completed | Completed |
| Present proof of concept to the tutors | Everyone | 28-05-2019 | Completed |
| Use Cases | Dholon Akter | 28-05-2019 | Completed |
| Design document(Class description) | Everyone | 28-0252019 | Completed |
| Application | Alex,Dholon |  | Completed |
| Presentation | Fredi |  | Completed |

# *Iteration 2*

Week 2-4

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Weeks | Tasks | Work assigned to member | Expected time to be completed | Completed |
| Week 2 | URS | Dholon Akter,Fahim,Fredi | 03-05-2019 | Completed |
| Week 2 | Prototype of Application | Everyone | 22-05-2019 | Completed |
| Week 2 | Implementation | Alex | 16-05-2019 | Completed |
| Week 2 | Class Diagram | Everyone | 19-05-2019 | Completed |
| Week 3 | Design Document(Sequence Diagram) | Dholon Akter | 22-05-2019 | Completed |
| Week 3 | Drag and dropping Functionalities | Fahim ,Fredi ,Sandor | 12-05-2019 | Completed |
| Week 3 | Start Simulation | Alex,Fredi | 26-05-2019 | Completed |
| Week 4 | Stop Simulation | Alex | 28-05-2019 | Completed |
| Week 4 | Car moving in Application | Fahim | 31-05-2019 | Completed |
| Week 4 | Traffic lights | Alex & Dholon | 1-05-2019 | Completed |
| Week 4 | Unit testing | Sandor | 6-05-2019 | Completed |

# 

# *Total Hours spend in the second Iteration*

|  |  |
| --- | --- |
| Members Name | Hours Spend |
| DHOLON AKTER | 80 |
| GANG FERDINAND DINGA | 90 |
| Alex | 80 |
| Sandro | 80 |
| Fahim | 80 |
|  |  |
|  |  |

# 

# *Iteration 3*

Week 5-7

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Weeks | Tasks | Work assigned to member | Expected time to be completed | Completed |
| Week 5 | Final version of URS | Dholon Akter,Fahim,Fredi | 09-05-2019 | Completed |
| Week 5 | Design Document | Dholon Akter,Fahim,Fredi | 26-05-2019 | Completed |
| Week 5 | Extra documentation | Dholon Akter | 22-05-2019 | Completed |
| Week 6 | Sequence Diagram | Dholon Akter and Alex | 4-06-2019 | Completed |
| Week 6 | Improving Start Simulation | Alex | 23-05-2019 | Completed |
| Week 6 | Improving Stop Simulation | Alex | 27-05-2019 | Completed |
| Week 6 | Making Cars appear on the screen | Fahim | 28-05-2019 | Completed |
| Week 6 | Save and load from the file | Fredi | 29-05-2019 | Completed |
| Week 7 | Updated unit Testing | Sandor | 30-05-2019 | Completed |
| Week 7 | Making the Statistics of Simulation | Dholon | 31-05-2019 | Completed |
| Week 8 | Making Presentation | Fredi | 1-06-2019 | Completed |

# *Total Hours spend in the third Iteration*

|  |  |
| --- | --- |
| Members Name | Hours Spend |
| DHOLON AKTER | 80 |
| GANG FERDINAND DINGA | 90 |
| Alex | 80 |
| Sandro | 80 |
| Fahim | 80 |
|  |  |
|  |  |

# 

# *End Phase*

Week 8-9

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Weeks | Tasks | Work assigned to member | Expected time to be completed | Completed |
| Week 8 | Final version of URS | Dholon Akter,Fahim,Fredi | 01-06-2019 | Completed |
| Week 8 | Final version of Design Document | Dholon Akter,Fahim,Fredi | 02-06-2019 | Completed |
| Week 8 | Extra documentation | Dholon Akter | 03-06-2019 | Completed |
| Week 8 | Improving the Interface | Everyone | 04-06-2019 | Completed |
| Week 8 | Improving Statistics | Dholon ,Fredi,Alex | 05-06-2019 | Completed |
| Week 9 | Usuability of Application | Alex,Sandor | 06-06-2019 | Completed |
| Week 9 | Procees Report Draft | Fahim | 07-06-2019 | Completed |
| Week 9 | Final Process Report | Everyone | 08-02-2019 | Completed |
| Week 9 | Work Division Report | Dholon Akter | 09-02-2019 | Completed |
| Week 9 | Unit Testing | Sandor | 08-08-2019 | Completed |
| Week 9 | Making Presentation draft | Fredi | 11-02-2019 | Need to be completed |

# 

# *Total Hours spend in the Project*

|  |  |
| --- | --- |
| Members Name | Hours Spend |
| DHOLON AKTER | 260 |
| GANG FERDINAND DINGA | 260 |
| Alex | 260 |
| Sandro | 260 |
| Fahim | 260 |
|  |  |
|  |  |

# 

# 

# 

## 

# 

# 